Consolidated & Thematically Grouped Ministry Comments

1. Financial Ecosystem & Economic Integration

- A payment gateway system will be integrated into the Probashi Card.

- The card will be interoperable with remittance systems, financing mechanisms, and Mobile Financial Services (MFS).

- Cardholders will have access to loan facilities through Probashi Kallyan Bank.

- A sustainable financial and costing model must be developed for the Government.

- The proposal should include a cost estimation for the production and distribution of approximately 50,000 cards.

2. Service Integration & Policy Alignment

- The existing 23 services provided by BMET will be fully integrated into the system.

- BNP Manifesto-aligned services (easy-to-implement) will be included in the initial phase.

- More complex services will be integrated in later phases with future-ready system provisions.

- Probashi data will be verified through the existing BMET database.

3. Card Features, Benefits & User Privileges

- Supplementary cards will be issued to family members.

- Insurance coverage will be included.

- Airport lounge access will be provided.

- A dedicated immigration lane will be introduced for cardholders.

- Access to medical facilities through partnerships with private hospitals (In future).

4. Banking & Distribution Infrastructure

- A comprehensive card distribution model must be developed.

- Existing banking networks (e.g., DBBL, City Bank) should be leveraged for distribution.

- Strategies must ensure coverage in remote and underserved areas.

5. Technology Architecture & System Design

- The system will follow a modular and scalable architecture to allow future feature expansion.

- A lost-and-found feature will be available in the web portal and mobile app.

- Probashi Card will be linked to a central digital platform (web + mobile).

6. Card Specification & Lifecycle Management

- The card will be made of polycarbonate material with embedded chip ( two different chip- one for financial purpose and another for information storage which will be linked to BMET) technology.

- The card will have a validity period of 5 years, after which it will be replaced.

- A system for card lifecycle management (issuance, renewal, replacement) must be included.

7. Implementation Strategy & Operational Challenges

- A clear articulation of implementation challenges is required.

- The Ministry needs to identify and address institutional, technical, and operational barriers.

- The proposal must include a sustainable operational and financial model.